## Slide 1
AI_CONCIERGE / BACKEND_AUTH_TESTING_PROGRESS.md
AI Concierge Platform
Backend Implementation, Authentication & Testing Progress
Backend • Database • Authentication • APIs • Testing
Continuation of the previous UI/UX, technical progress and implementation roadmap review.
Prepared by: Sharanya, M.Tech, PES University
Mentor Progress Review | Current Milestone: Authenticated backend foundation implemented and tested
Notes: Open by naming the shift plainly: the previous review ended at implementation readiness; this review shows the first substantial implementation milestone — a tested, authenticated backend foundation.

## Slide 2
02
Executive Summary
summary/
The backend project skeleton is operational, PostgreSQL persistence is established, and the initial schema has been migrated.
The API is organized into distinct router, service, repository and schema layers.
Eight MVP database entities are implemented using SQLAlchemy and managed through Alembic migrations.
Authentication is implemented end to end: registration, Argon2 password hashing, JWT issuance, and protected-route resolution.
The backend test suite contains 50 passing tests, covering database/API and authentication behavior.
ai-concierge / BACKEND_AUTH_TESTING_PROGRESS.md
2
Notes: This is the executive summary — read it, then let each later slide expand on one part of it. The previous report's immediate objective was a small, working, testable end-to-end prototype; this cycle is the first substantial step toward that.

## Slide 3
03
Progress Against the Previous Roadmap
roadmap/
Foundation | Complete — FastAPI skeleton and health endpoint operational.
Database | Complete — PostgreSQL, models, Alembic, repositories, services and APIs implemented.
Authentication & APIs | Foundation complete — registration, Argon2 hashing, login, JWT and protected /users/me.
First Working Chat | Next — conversation/message flow and controlled LLM integration.
ai-concierge / BACKEND_AUTH_TESTING_PROGRESS.md
3
Notes: Walk this table top to bottom — it's the direct continuation of the phase table from the previous roadmap deck. Two phases fully closed, one substantially implemented, one queued next.

## Slide 4
04
Backend Foundation
foundation/
FastAPI application entry point with a working health-check endpoint.
PostgreSQL database created and connected successfully from the application.
SQLAlchemy engine with request-scoped database session management.
Alembic migration environment configured; the initial database migration has been applied.
Environment variables used for database and authentication configuration.
Pytest-based API testing infrastructure established using FastAPI's TestClient.
ai-concierge / BACKEND_AUTH_TESTING_PROGRESS.md
4

## Slide 5
05
Database & Persistence Layer
database/
Users | Identity, email, role and account timestamps
User Preferences | Language, response style, theme and timezone preferences
Conversations | Persistent conversation records linked to users
Messages | Conversation messages, sender, model and token metadata
Memories | Persistent user memory metadata; vector storage is planned separately
Documents | Uploaded-document metadata and storage status
Planner Tasks | User planning items, due dates, priority and status
Audit Logs | Traceable application actions and entity metadata
ai-concierge / BACKEND_AUTH_TESTING_PROGRESS.md
5
Notes: Eight MVP entities, all implemented via SQLAlchemy and reproducibly created through the initial Alembic migration — a real schema-management process rather than ad-hoc table creation.

## Slide 6
06
Layered Backend Architecture
architecture/
A request enters through a router, is processed by a service, and reaches the database through a repository. Pydantic schemas define the external API contract while SQLAlchemy models represent persistent entities.
Routers
↓
Services
↓
Repositories
↓
SQLAlchemy Models
↓
PostgreSQL
Schemas sit alongside the API layer, defining validated request/response contracts independent of persistence details.
ai-concierge / BACKEND_AUTH_TESTING_PROGRESS.md
6
Notes: Trace the flow once, top to bottom. Emphasize why this matters for what's coming: memory retrieval, RAG, agent orchestration and LLM calls can be introduced through services and controlled interfaces without coupling those components directly to database or HTTP implementation details.

## Slide 7
07
REST API Implementation
api/
User APIs: creation and retrieval.
User Preference APIs: creation, retrieval and update.
Conversation APIs: creation, retrieval, listing by user and deletion.
Message APIs: creation, retrieval, conversation-level listing and deletion.
Memory APIs: creation, retrieval, user-level listing and deletion.
Document APIs: creation, retrieval, user-level listing and deletion.
Planner Task APIs: creation, retrieval, user-level listing and deletion.
Audit Log APIs: creation and retrieval.
Authentication APIs: registration and login.
ai-concierge / BACKEND_AUTH_TESTING_PROGRESS.md
7
Notes: Nine resource groups — walk them as one list rather than dwelling on each; the point is coverage. These endpoints are the stable interface the future React frontend will consume, and the natural boundary for the agent orchestrator and LLM service later.

## Slide 8
08
Authentication Implementation
auth/
The registration endpoint accepts a plaintext password only at the API boundary; the authentication service hashes it with Argon2 through pwdlib before persisting the user. On login, the submitted password is verified against the stored hash, and valid credentials produce a signed JWT access token containing the user's identifier, role and expiration.
Register
→
Login
→
JWT Issued
→
Validate
→
/users/me
Current protected authentication sequence implemented in the backend.
A reusable get_current_user dependency extracts and validates the bearer token, converts the subject into a UUID, retrieves the corresponding user from PostgreSQL, and makes that authenticated user available to protected endpoints.
ai-concierge / BACKEND_AUTH_TESTING_PROGRESS.md
8
Notes: Trace the five-step sequence left to right — this is the clearest single visual in the deck for explaining how authentication actually works end to end. Land on the reusable dependency: it's what every future protected endpoint will plug into.

## Slide 9
09
Security & Configuration Improvements
security/
Argon2 password hashing through pwdlib.
JWT expiration validation.
Bearer-token validation through FastAPI security dependencies.
HTTP 401 responses for invalid, malformed and expired tokens.
Authenticated user existence checked against PostgreSQL.
Password hashes excluded from user API responses.
JWT secret, signing algorithm and token lifetime moved from source code into environment configuration; .env stays excluded from Git.
ai-concierge / BACKEND_AUTH_TESTING_PROGRESS.md
9
Notes: This slide is the answer to 'is this actually secure' before a mentor has to ask it. The last bullet is worth emphasizing specifically — no secrets are committed to the repository.

## Slide 10
10
Testing & Quality Validation
testing/
50
TESTS PASSING
Successful user registration.
Duplicate-email registration rejection.
Successful login with valid credentials.
Wrong-password rejection.
Non-existent-user rejection.
Valid JWT access to /users/me.
Missing-token rejection.
Invalid-token rejection.
Malformed-token rejection.
Expired-token rejection.
Non-blocking dependency deprecation warnings are reported but do not currently cause failures; cleanup is scheduled as a maintenance task after the core implementation milestone.
ai-concierge / BACKEND_AUTH_TESTING_PROGRESS.md
10
Notes: Lead with the number — 50 passing tests is the strongest validation point in this entire report. Then walk the authentication coverage list as evidence the tests aren't superficial: they cover the negative paths (wrong password, expired token) as thoroughly as the happy path.

## Slide 11
11
Current Backend Structure
structure/
Clear boundaries between infrastructure, persistence, application logic and HTTP interfaces — consistent with the incremental implementation approach established in the previous roadmap.
backend/
app/
main.py
core/ database.py, security.py, dependencies.py
models/ 8 SQLAlchemy models
repositories/ database access layer
schemas/ Pydantic API contracts
services/ application/business logic
routers/ REST endpoints
alembic/ database migrations
alembic.ini
requirements.txt
tests/ API + authentication tests
ai-concierge / BACKEND_AUTH_TESTING_PROGRESS.md
11

## Slide 12
12
Next Implementation Milestone
next/
1
Complete authorization and ownership checks so authenticated users can access only resources they are permitted to.
2
Refine user-creation boundaries so public APIs do not accept precomputed password hashes directly.
3
Strengthen authentication and configuration handling before broader feature integration.
4
Implement conversation and message flow as the persistence foundation for chat.
5
Introduce a controlled LLM service interface so provider-specific code is isolated.
6
Implement the first end-to-end authenticated chat interaction and persist the resulting conversation.
7
Add tests for the complete user → conversation → message → LLM response flow.
8
After chat stabilization, begin persistent memory, followed by RAG and agent/tool orchestration.
ai-concierge / BACKEND_AUTH_TESTING_PROGRESS.md
12
Notes: Eight sequential steps — the immediate objective is completing authorization/ownership controls, then building the first working authenticated chat flow, matching the original roadmap's target sequence: user message → backend → LLM → response → stored conversation.

## Slide 13
13
Alignment With the Six-Month Roadmap
timeline/
Weeks 1–4 | Backend/auth foundation implemented; chat is next.
Weeks 5–8 | Memory system — next major AI capability after chat.
Weeks 9–12 | RAG pipeline — document parsing, embeddings, Qdrant retrieval and grounded responses.
Weeks 13–16 | Agent framework — controlled tools and multi-step orchestration.
Weeks 17–20 | Personalization layer — deeper personalization and recommendation behavior.
Weeks 21–24 | Docker, CI/CD, monitoring and deployment — productionization and observability.
ai-concierge / BACKEND_AUTH_TESTING_PROGRESS.md
13
Notes: Current work sits within the first four-week foundation period — on schedule if chat lands next. Everything after weeks 1-4 is unchanged from the previously agreed six-month plan.

## Slide 14
14
Mentor Discussion Points
review/
Validate the authorization and resource-ownership approach.
Review the boundary between backend services and the future LLM/agent layer.
Confirm the first chat MVP acceptance criteria.
Review the choice and abstraction of the LLM provider interface.
Confirm the order of chat → memory → RAG → agents.
Identify measurable quality criteria for the first end-to-end flow.
Decide which maintenance warnings should be cleaned up before the next milestone.
ai-concierge / BACKEND_AUTH_TESTING_PROGRESS.md
14
Notes: The framing line for this slide: the next review should focus less on whether the backend exists and more on whether the boundaries are correct for the AI capabilities that will be added next. Leave real silence after this slide.

## Slide 15
15
Conclusion
closing
The project has successfully transitioned from architecture and documentation readiness into implementation: a working FastAPI foundation, PostgreSQL persistence, migration management, a layered service/repository architecture, resource APIs, and a functioning JWT authentication flow.
The strongest current validation point is the automated test suite: 50 tests pass after the database, API and authentication layers were integrated. The next step is not to expand the system indiscriminately, but to use this stable foundation to implement a small, authenticated end-to-end chat flow.
NEXT MILESTONE
Authenticated User → Conversation → Message → Controlled LLM Service → Response → Persisted Conversation
This preserves the incremental strategy established in the previous mentor report and creates a reliable base for memory, RAG, agents and eventual production deployment.
ai-concierge / BACKEND_AUTH_TESTING_PROGRESS.md
15
Notes: Close on the milestone banner verbatim — it's the single clearest sentence in the report. Don't rush the ending; pause after reading it before opening questions.