## Slide 1
AI_CONCIERGE / TECH_UI_PROGRESS_ROADMAP.md
AI Concierge Platform
UI/UX Recap, Technical Progress & Implementation Roadmap
Design • Backend • ML/AI • Development • MLOps
Prepared by: Sharanya, M.Tech, PES University
Mentor Progress Review — Combined Two-Week Overview
Notes: Orientation slide. Frame the session as a combined view: last week's UI/UX design decisions, and this week's technical documentation progress, in one continuous story. Say plainly this deck merges two weeks so mentors don't need to hold last week's deck in memory separately.

## Slide 2
PART 1 — LAST WEEK RECAP
Frontend UI/UX Design
Condensed callback to the design decisions the app's interface is built on — for continuity, not a re-presentation.

## Slide 3
02
What UI/UX Covers, and Who It's For
ux/
UI is the look of every screen; UX is how it feels to actually use the app end to end.
Design decisions map directly onto the five user-facing capabilities: Chat, RAG, Memory, Planner, Recommendations.
Five target audience segments identified, with particular emphasis on Indian-language speakers.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
3
Notes: One-line callback if a mentor asks how last week's design connects to this week's work: the interface exists to serve the same five capabilities named in the architecture.

## Slide 4
03
Design Philosophy & Five Principles
design/
Single governing rule: keep it simple.
Five concrete principles operationalize that rule for every screen — consistency, clarity, minimal cognitive load, progressive disclosure, and forgiving interactions.
Every layout and interaction decision downstream traces back to these five principles.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
4

## Slide 5
04
Application Layout & Navigation
layout/
Three-zone layout: sidebar, main workspace, right-hand utility panel — the 'organized desk' analogy.
A persistent navigation menu is present across every screen, so orientation never resets between features.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
5

## Slide 6
05
Theme, Branding & Responsive Design
theme/
Defined color palette and typography hierarchy, with three theme modes.
Layout adapts across desktop, tablet, and mobile.
Mobile introduces a floating chat button in place of the full three-zone layout.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
6

## Slide 7
06
Accessibility
a11y/
Six accessibility commitments made at design time, not deferred to later:
Keyboard navigation, screen-reader support, color contrast, and adjustable text size among them.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
7

## Slide 8
07
Experience Guidelines — Chat, Documents, Planner
ux/
Concrete UX defined for the first three features.
Citations are shown for explainability — answers point back to their source, visible in the right-hand utility panel.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
8

## Slide 9
08
Experience Guidelines — Recommendations & Memory
ux/
User stays in control: recommendations can be dismissed or saved.
Memories can be viewed, edited, or deleted directly by the user — nothing persists silently.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
9
Notes: This is the explainability and user-control thread that this week's backend/ML documentation is built to support — the memory-RAG-agent integration points named in backend docs exist specifically to serve this experience.

## Slide 10
09
Screen Overview — A Quick Tour
screens/
Seven screens, each mapped to a feature already introduced: Chat, Documents, Planner, Recommendations, Memory, Settings, and the persistent navigation shell.
Future enhancements were also scoped but explicitly marked out of current commitment.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
10
Notes: Closing recap slide. Tie back to last week's summary: the technical plan and the design principles were presented together, and this week's work is the technical foundation being put in place behind that design.

## Slide 11
PART 2 — CURRENT PROGRESS
Backend & Documentation, In Detail
This week's primary content: backend architecture, ML/AI documentation, and the finalized repository structure.

## Slide 12
10
Project at a Glance
recap/
Production-grade AI Concierge combining conversational AI, personalization, long-term memory, RAG, tool usage, and agentic workflows.
Core capabilities: authentication, chat, document intelligence, personalization, recommendations, and planning.
Current milestone: documentation and architecture foundation completed; ready to transition into implementation.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
12
Notes: This slide is the executive summary — read it, then let each later slide expand on one part of it. Repository structure finalized and the project is prepared for the move to implementation.

## Slide 13
11
What Has Been Completed
recap/
Product requirements, vision, personas, user stories, and functional/non-functional requirements documented.
System architecture, database, ER model, API, authentication, memory, RAG, security, testing, deployment, and observability documented.
Backend-specific documentation organized under backend_docs/, and ML/AI documentation under ml/.
Development and MLOps documentation completed; canonical repository structure finalized.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
13
Notes: Say backend_docs/ and ml/ out loud as single words — they are literal folders in the repo, not vague labels. This documentation is implementation-oriented, written specifically to guide the code that comes next.

## Slide 14
12
Backend Progress
backend_docs/
Backend architecture and API specifications documented.
Database entities, relationships, and persistence strategy defined.
Authentication, authorization, validation, and security considerations documented.
Service/repository boundaries and integration points established.
Memory, RAG, agent, and external-service integration points identified.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
14

## Slide 15
13
ML / AI Progress
ml/
ML architecture and data-processing considerations documented.
Embeddings, retrieval, reranking, and RAG pipeline documented.
LLM integration and prompt-engineering considerations documented.
Memory, personalization, and recommendation components documented.
Evaluation and AI-safety considerations included.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
15
Notes: If asked how this differs from last week's RAG explanation: last week explained RAG conceptually to mentors; this week's ml/ docs specify how it will actually be built.

## Slide 16
14
Development Foundation
dev/
Repository organization separates documentation from implementation.
Coding standards, Git workflow, environment setup, local development, deployment, and troubleshooting are documented.
Implementation is planned incrementally, so each layer can be tested before the next is introduced.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
16

## Slide 17
15
MLOps / LLMOps Foundation
mlops/
MLOps pipeline and LLMOps lifecycle documented.
CI/CD, model versioning, and prompt versioning documented.
AI monitoring covers latency, errors, tokens, cost, retrieval, memory, tools, and model behavior.
Evaluation covers correctness, relevance, groundedness, RAG, agents, tools, memory, safety, latency, and cost.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
17

## Slide 18
16
Technology Stack
stack/
Frontend | React + TypeScript
Backend / API | FastAPI
Database | PostgreSQL
Vector DB | Qdrant
LLM | Gemini / OpenAI-compatible APIs
Deployment | Docker
CI/CD | GitHub Actions
Monitoring | Prometheus + Grafana
Experiment Tracking | MLflow
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
18

## Slide 19
17
Target Architecture
architecture/
Frontend requests pass through the FastAPI API Gateway into an Agent Orchestrator, which coordinates Memory, RAG, and Tools before the LLM Service generates the final response. PostgreSQL stores structured application data; Qdrant stores vector representations.
Frontend
→
FastAPI Gateway
→
Agent Orchestrator
→
LLM Service
Orchestrator coordinates:
Memory
RAG
Tools
Planned agents: Intent, Memory, Retrieval, Tool, Response. Evaluation Agent is future scope.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
19

## Slide 20
18
Current Status
status/
Major architectural decisions and component boundaries are documented.
Development and MLOps workflows are defined.
Repository structure supports incremental implementation.
Project has moved from documentation readiness to implementation readiness.
Immediate objective: first working end-to-end application flow.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
20
Notes: The highlighted final bullet is the single most important line on this slide — pause briefly before reading it.

## Slide 21
PART 3 — FUTURE ROADMAP
Implementation, Phase by Phase
Nine sequential implementation phases, the six-month plan, MVP scope, risks, and the immediate next milestone.

## Slide 22
19
Phase 1: Foundation
roadmap/
1
Initialize repository and source-code structure.
2
Set up backend/frontend environments and configuration.
3
Create .env.example and initialize Git baseline.
4
Create backend health endpoint.
5
Initialize frontend.
6
Connect frontend → backend through the first API call.
Goal: a running skeleton with frontend and backend able to talk to each other.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
22

## Slide 23
20
Phase 2: Database
roadmap/
1
Configure PostgreSQL.
2
Implement models from the finalized Database Design and ER Diagram.
3
Set up migrations.
4
Implement repository/data-access and service layers.
5
Add CRUD operations and database tests.
6
Verify end-to-end persistence through backend APIs.
Goal: data reliably flows from API calls into PostgreSQL and back.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
23

## Slide 24
21
Phase 3: Authentication & APIs
roadmap/
1
Registration and login.
2
Password hashing and JWT authentication.
3
Authorization and validation.
4
User/profile APIs.
5
Conversation and message APIs.
6
Error handling, API tests, and secure secrets management.
Goal: a secure, authenticated foundation for every feature built afterward.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
24

## Slide 25
22
Phase 4: First Working Chat
roadmap/
1
Build the basic chat UI.
2
Connect chat UI to backend.
3
Persist conversations.
4
Integrate the selected LLM through a controlled service interface.
5
Identify prompt versions.
Goal: user message → backend → LLM → response → stored conversation.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
25
Notes: This is where last week's UI/UX chat guidelines — citations, explainability — start getting a real backend to attach to.

## Slide 26
23
Phase 5: Memory
roadmap/
1
Implement short-term context.
2
Implement persistent memory.
3
Define memory creation/update rules.
4
Implement retrieval and relevance filtering.
5
Connect relevant memory to prompt construction.
6
Evaluate whether memory improves personalization.
Goal: the assistant remembers and uses relevant context across sessions.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
26
Notes: This is also where last week's memory UX commitment — user can view, edit, or delete memories — needs a corresponding API surface.

## Slide 27
24
Phase 6: RAG
roadmap/
1
Document upload and parsing.
2
Chunk documents.
3
Generate embeddings.
4
Store vectors in Qdrant.
5
Implement retrieval and optional reranking.
6
Inject context into the LLM.
7
Return grounded answers and evaluate retrieval/groundedness.
Goal: answers are grounded in uploaded documents, not just model memory.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
27
Notes: This phase is what makes last week's citation-display design possible on the backend — the citation UI itself is still a frontend task.

## Slide 28
25
Phase 7: Agents & Tools
roadmap/
1
Define controlled tool interfaces.
2
Validate and authorize tool calls.
3
Introduce orchestration for genuinely multi-step tasks.
4
Add iteration limits and timeouts.
5
Handle tool/agent errors.
6
Evaluate tool selection, arguments, and task completion.
Goal: multi-step tasks execute reliably, safely, and within bounds.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
28

## Slide 29
26
Phase 8: Testing & Evaluation
roadmap/
1
Unit, integration, API, and end-to-end testing.
2
RAG retrieval and groundedness evaluation.
3
Memory relevance evaluation.
4
Agent/tool evaluation.
5
Regression dataset and baseline comparisons.
6
Quality gates before major releases.
Goal: quality is measured continuously, not assumed.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
29

## Slide 30
27
Phase 9: MLOps & Production
roadmap/
1
Dockerize services.
2
Implement CI/CD.
3
Track model and prompt versions.
4
Integrate experiment/evaluation tracking.
5
Add structured logs, metrics, and traces.
6
Monitor latency, errors, token usage, cost, and AI quality.
7
Deploy staging before production.
Goal: the system is observable, versioned, and safely deployable.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
30

## Slide 31
28
Six-Month Roadmap
timeline/
Weeks 1–4 | Backend, authentication and chat foundation
Weeks 5–8 | Memory system
Weeks 9–12 | RAG pipeline
Weeks 13–16 | Agent framework
Weeks 17–20 | Personalization layer
Weeks 21–24 | Docker, CI/CD, monitoring and deployment
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
31

## Slide 32
29
MVP Definition of Done
mvp/
Authenticated user flow works.
Conversation creation, continuation, and persistence work.
Basic LLM-powered chat works.
Document upload and document Q&A work.
RAG retrieves relevant information and produces grounded responses.
Basic persistent memory enables personalization.
Core workflows are tested and observable; the application can be containerized and deployed.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
32
Notes: Read these as a checklist, not a wishlist. Anything beyond these lines — multi-agent orchestration, full personalization, production-scale monitoring — is later phases, not MVP.

## Slide 33
30
Risks & Mitigation
risks/
LLM/API cost | Caching, usage monitoring and model selection.
Hallucination | RAG grounding, evaluation and fallback behavior.
Poor retrieval | Retrieval evaluation, chunking and reranking improvements.
Agent loops | Iteration limits, timeouts and tool controls.
Security / privacy | Authentication, validation, secrets management and careful telemetry.
Scope growth | Phased MVP and milestone-based implementation.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
33
Notes: Consider picking one risk to discuss in slightly more depth if the room seems engaged — it signals the risks were seriously thought through, not just listed for form.

## Slide 34
31
Mentor Discussion Points
review/
Validate the implementation sequence.
Review backend vs ML component boundaries.
Confirm MVP scope before significant coding.
Prioritize database/authentication/chat milestones.
Review memory → RAG → agents integration order.
Identify architectural risks and measurable acceptance criteria.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
34
Notes: This is the slide to open the floor on — consider ending with a direct question about which of the six feels most urgent to the mentors. Leave real silence after this slide — it's an invitation, not a formality.

## Slide 35
32
Immediate Next Milestone
milestone/
Move from documentation to implementation.
Build project skeleton and connect FastAPI to PostgreSQL.
Implement first database models and migration.
Create authentication foundation.
Build first frontend → backend flow.
Then add LLM integration and progressively introduce memory, RAG and agents.
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
35

## Slide 36
33
Closing
closing
Design
Documentation
Architecture
Implementation
Deployment
Last week's design work and this week's technical documentation together give the project a structured foundation for disciplined implementation.
Immediate objective: a small, working, testable end-to-end prototype — not the complete AI system at once.
— End of Deck —
ai-concierge / TECH_UI_PROGRESS_ROADMAP.md
36
Notes: Don't rush the ending — pause after the five-stage flow before opening questions. Read both closing lines: the achievement is a structured foundation spanning design and technical work; the immediate objective is a working prototype, not the complete system.